OPERATIONS AND MAINTENANCE

- Develop and fund a program to clean inlets, ditches, and drains on a regularly scheduled basis.

| Level of Service Options | Program Gap | Additional Staff | Additional Operating Costs | Yearly/One Time Expense | Capital Cost |
| --- | --- | --- | --- | --- | --- |
| Minimal | Prioritize inlets for cleaning based on complaints (use WWTP vacuum truck whenever possible) | None | None | Yearly | None |
| Medium | Clean inlets, ditches and drains once every two years | 1 FTE | $45,000 (staff w/benefits) | Yearly |  |
| High | Establish cleaning schedule: Clean inlets, ditches, and drains once a year beginning in year 3 of program. Maintain new SWM facilities (6 priority projects) | 2 FTE | $90,000 (staff w/benefits) $5,000 for gas, insurance, and routine maintenance on WWTP truck used for stormwater; $3,000 for gas, insurance, and routine maintenance for additional vehicle (WWTP truck is new and paid for and will be shared for use by the stormwater program.) | Yearly | $30,000 put aside every year towards purchase of a new truck (calculated at 10% of $300,000 truck purchase price); $25,000 one-time expense for additional vehicle |

NOTE:  It will take two years to clean out all of the inlets, drains, and ditches.  After two years, it is expected that the community will commit to maintaining a high level of service that will clean every ditch, drain and inlet at least once a year.

- Manage a comprehensive trash collection program including illegal dumping

| Level of Service Options | Program Gap | Additional Staff | Additional Operating Costs | Yearly/One Time Expense | Capital Cost |
| --- | --- | --- | --- | --- | --- |
| Minimal | Keep current program with 2 bulk pickups a year |  |  |  |  |
| Medium | Hold 3 bulk pickup events a year Christmas tree pickup; yard waste pickup in fall and spring; Extreme weather pickup as needed Oil disposal program at collection center | None needed Utilizing volunteers and Electric Company who will help with pick-ups | $500 in materials to promote events | Yearly | None |
| High | Hold 4 bulk pickup events a year Christmas tree pickup; e-waste collection yard waste pickup in fall and spring; Extreme weather pickup as needed Oil disposal program at collection center Formally partner with local organizations for annual stream clean-ups. | .50 FTE | $16,000 (staff w/benefits) $3,000 in materials | Yearly |  |

Note:  The community feels that their current program is comprehensive enough and meets the needs of the residents.  They normally have two bulk pick-ups a year and have increased this to 3 along with including the Christmas tree and yard waste pick up that is already being done.

- Develop and fund a plan for identifying and implementing Green Infrastructure opportunities, including erosion at outfalls and other problem areas.

| Level of Service Options | Program Gap | Additional Staff | Additional Operating Costs | Yearly/One Time Expense | Capital Cost |
| --- | --- | --- | --- | --- | --- |
| Minimal | Prioritize outfalls for repair based on outfall inspections – repairs primarily basic (rip-rap) |  |  |  |  |
| Medium | Prioritize outfalls for repair based on outfall inspections – repairs to include design of sustainable outfall improvements | None | $100,000 Estimated for erosion control measures as well as BMPS to be put in town. This would include design services. | Yearly | None |
| High | Prioritize outfalls for repair based on outfall inspections – repairs to include natural channel design improvements |  |  |  |  |

Note:  All Green Infrastructure and “check dams” expenses will be put into this program.  We may want to reword the category.

STORMWATER QUALITY

- Enact a plan for enforcement and inspection (including minor and major outfalls so IDD&E program is more proactive).

| Level of Service Options | Program Gap | Additional Staff | Additional Operating Costs | Yearly/One Time Expense | Capital Cost |
| --- | --- | --- | --- | --- | --- |
| Minimal | Continue inspecting outfalls/year on an emergency basis; maintain current level of service for reviewing plans to meet new stormwater requirements |  |  |  |  |
| Medium | Minimal + inspect all major outfalls and minor outfalls once a year; also ensure that staff can attend training opportunities as appropriate | TBD; possibly none if training is given to existing staff | $3,000 for equipment and analysis expenses | Yearly | None |
| High | Medium + outreach and awareness campaign + tough inspection requirements for redevelopment required over and above county and state standards | .5 FTE | $30,000 - $35,000 annual half-time salary level with an additional $4,500 - $5,250 in benefits; $3,000 for equipment and analysis expenses | Yearly | None |
| Note: The community has never conducted any inspections on any major and minor outfalls before. Staff will need to be trained and testing kits purchased. Recommendation here would be to hire a consultant to do a baseline of all outfalls prior to reaching the Medium level of inspecting all major and mine outfalls once a year. |

WATER QUANITY/QUALITY MANAGEMENT

- Design and construct projects to address flood hazards, mitigation and other water quality issues.

| Level of Service Options | Program Gap | Additional Staff | Additional Operating Costs | Yearly/One Time Expense | Capital Cost |
| --- | --- | --- | --- | --- | --- |
| Minimal | Continue current local drainage improvement efforts at current spending levels |  |  |  |  |
| Medium | Double current spending levels |  |  |  |  |
| High | Triple current spending levels |  |  |  |  |
| Note: Revisit this category after engineering study is completed. |

PROGRAM LEADERSHIP

- Develop and implement a more comprehensive stormwater public outreach and education program.

| Level of Service Options | Program Gap | Additional Staff | Additional Operating Costs | Yearly/One Time Expense | Capital Cost |
| --- | --- | --- | --- | --- | --- |
| Minimal | Develop and implement plan for public outreach and education that includes information about the impacts of stormwater discharges on receiving waters, why controlling these discharges is important, and what the public can do to reduce pollutants in stormwater runoff. | None | None (see Note below) | Yearly | None |
| Medium | Do minimal + provide public notice, public comment, and engage schools | Utilize local NGO’s and volunteer groups. No additional staff required | None (see Note below) | Yearly | None |
| High | Medium + conduct more sophisticated marketing (develop brochures, website, and other materials to engage HOA’s, schools and businesses) | ½ FTE w/ outside NGO as lead | $30,000 - $35,000 annual salary level with and additional $4,500 - $5,250 in benefits; | Yearly | Camera, laptop; |
| Note: The General Fund usually has a yearly budget of $10,000 to be used for environmental projects. This money will be now put towards stormwater activities under dedicated revenue source and not be part of the General Fund if fee is adopted. |

DESIGN, ENGINEERING, AND ENFORCEMENT

- Develop and implement a plan to support reasonable redevelopment projects

| Level of Service Options | Program Gap | Additional Staff | Additional Operating Costs | Yearly/One Time Expense | Capital Cost |
| --- | --- | --- | --- | --- | --- |
| Minimal | Maintain current level of service to review plans meeting new stormwater requirements |  |  |  |  |
| Medium | Minimal + training opportunities as appropriate |  |  |  |  |
| High | Medium + training + tough inspection requirements for redevelopment required over and above county standards; GIS needed |  | $15,000 [Annual operating expenses – $5,000 a year for training, upgrades, and maintenance] | One time Yearly |  |

Note:  The community reviews and inspects stormwater projects.  The county reviews as well but does not inspect.  The county is responsible for erosion and sediment control though so this aspect doesn’t need to be part of the stormwater program unless something changes regarding county control over E&S.  The current review and inspection program is top quality and done internally by community staff.  Staff will seek to continue their high standards of reviews and inspections that exceed that of the county without adding additional costs or staff to the stormwater program for as long as is feasible.  See the permit review and inspection process on town’s website for more details on their program.

CAPITAL IMPROVEMENTS

- Develop and fund design and construction of stormwater projects

| Level of Service Options | Program Gap | Additional Staff | Additional Operating Costs | Yearly/One Time Expense | Capital Cost |
| --- | --- | --- | --- | --- | --- |
| Minimal | Estimate based on low end of cost assessment |  | $4,681,206 |  |  |
| High | High estimates based on assessment |  | $5,124,806 | Over 5 year period. |  |

Note: Average price of capital improvements per year from 2013-2023 is $512,480